|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Approach | Audience | Purpose | | Frequency | Communication type |
| Team meetings | The team | Have a meeting to delegate tasks, give each other updates and ask for reinforcement if needed | | Two times a week. Monday and Wednesday | Discord |
| Sprint planning | The team | This part of the project will consist of setting up tasks for the sprints, how many sprints we will need, when tasks need to be done and by who they will done by | | From the first meeting until sprint begins | In person |
| Sprint 1 execution | The team | Finishing every task in the first sprint of the project | | 25.01.24 until 20.03.24.  A few elements in this sprint took longer than expected because of feedback and other reasons | In person |
| Sprint evaluation | The team | Evaluating our work from different perspectivees to see how we should move forward | | At the end of current sprint | In person/discord |
| Progress report | The team and Professor | Present what we have been able to accomplish so far and get feedback on what to do forward | | 04.03.2023 | zoom |
| Sprint 2 execution | The team | Finishing every task in the second sprint of the project | | 15.02.24 until 12.03.24 |  |
| Sprint evaluation | The team | Evaluating our work from different perspectivees to see how we should move forward | | At the end of current sprint | In person  /discord |
| Sprint 3 execution | The team | Finishing every task in the third sprint of the project | | 15.03.24 until 25.04.24 | In person  /discord |
| Sprint evaluation | The team | Evaluating our work from different perspectivees to see how we should move forward | | At the end of current sprint | In person  /discord |
| Evalution on the project | The Team | Evaluate the product as a whole, and make sure everything is correct | | End of project | In person |
| Presenting results | The team andProfessor | | Present the end result. | 23.04.24 | Zoom |
| Deliver report | Professor | Delivery of the report on exam day | | 26.04.24 | In person |