|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Nr | Risk | Frequency | Severity | Combined Score |
| 1 | **Incompatibility issues:**  Addressing potential challenges with different devices or browsers accessing the website seamlessly | 4 | 3 | 12 |
| 2 | **Integration challenges**:  could occur when incorporating the desk reservation function with the overall website structure, potentially causing disruptions in user experience | 3 | 4 | 12 |
| 3 | **Security vulnerabilities:**  need to be addressed frequently to ensure the protection of user data and prevent unauthorized access to sensitive information on the website. | 2 | 5 | 10 |
| 4 | **Misalignment with concept frequency:**  may lead to inconsistencies in the visual and functional aspects of the website, impacting the overall brand image of USNStart Co-Working Space | 3 | 3 | 9 |
| 5 | **Lack of engaging visuals:**  could result in a less captivating user experience, potentially reducing visitor engagement and interest in the services offered at the co-working space | 2 | 4 | 8 |
| 6 | **User-friendly layout:**  is crucial for ensuring easy navigation and accessibility of information on the website, enhancing the overall user experience for potential members | 3 | 3 | 9 |
| 7 | **Delays in receiving feedback:**   from stakeholders may slow down the development process and hinder timely updates and improvements to the website | 3 | 3 | 9 |
| 8 | **Miscommunication among team members:**  can lead to misunderstandings in project requirements and objectives, potentially affecting the quality and delivery of the website | 2 | 4 | 8 |
| 9 | **Availability issues:**  such as downtime or slow loading times, can impact user satisfaction and retention on the USNStart Co-Working Space website. | 2 | 3 | 6 |

Risk Resolution Strategy:

Continuous Monitoring: Regularly monitor the project timeline and progress to detect and mitigate potential delays promptly.

Rigorous User Testing: Conduct thorough and comprehensive user testing at different development stages to promptly identify and rectify any issues.

Enhanced Communication: Foster effective communication through scheduled team meetings and clear channels to promote better coordination among team members.

Technical Assistance: Maintain access to technical experts who can promptly address any unforeseen technical challenges.

User Engagement Tactics: Implement feedback mechanisms and strategies to engage users actively, ensuring the website aligns with their needs and expectations.