|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Nr | Risk description | Probability | Severity | Combined Score |
| 1 | Not being experienced in JavaScript, HTML and CS | 6 | 5 | 11 |
| 2 | First time making a complete website can influence the end product negatively | 5 | 5 | 10 |
| 3 | Problems with time management and late deliveries. | 4 | 3 | 7 |
| 4 | Time constraints because of overlapping subject and delivery dates. | 3 | 4 | 7 |
| 5 | Inexperienced team can have difficulties implementing various aspects of the website | 3 | 3 | 6 |
| 6 | Miscommunication among team members can lead to misunderstandings in project requirements and objectives, potentially affecting the quality and delivery of the website | 2 | 4 | 6 |
| 7 | Lack of manpower as the team consists of only four members | 1 | 2 | 3 |

|  |  |  |
| --- | --- | --- |
| **Nr** | **a** | **Risk resolution** |
| **1.** | Not being experienced in JavaScript, HTML and CSS | * Provide team members with opportunities for training and skill development in JavaScript, HTML, and CSS through online courses, workshops, or tutorials. * Encourage knowledge sharing from more experienced members to less experienced. |
| **2.** | First time making a complete website can influence the end product | * Break down the website development process into manageable tasks and milestones, allowing team members to focus on smaller components and gradually build up to the full website. * Seek feedback and guidance from experienced professionals or mentors in website development and design to review project plans, provide constructive criticism, and offer valuable insights for improvement. |
| **3.** | Problems with time management and late deliveries. | * Implement project management tools and techniques, such as Gantt charts, task lists, and work breakdown structure plan to track project timelines, milestones, and dependencies effectively. |
| **4.** | Time constraints because of overlapping subject and delivery dates. | * Prioritize tasks and allocate resources based on critical project requirements and delivery deadlines, focusing on completing high-priority items first to minimize the impact of time constraints * Implement agile project management methodologies, such as Scrum or Kanban, to adapt to changing priorities, reprioritize tasks as needed, and maintain flexibility in the face of time constraints and competing demands. |
| **5.** | Inexperienced team can have difficulties implementing various aspects of the website | * Break down complex tasks into smaller, more manageable subtasks, allowing team members to focus on specific areas of expertise and gradually build up their skills and confidence. |
| **6.** | Miscommunication among team members  can lead to misunderstandings in project requirements and objectives, potentially affecting the quality and delivery of the website | * Conduct regular team meetings, brainstorming sessions, or workshops to clarify project requirements, align on objectives, and ensure everyone has a shared understanding of their roles and responsibilities. |
| **7.** | Lack of manpower as the team consists of only four members | * Prioritize tasks based on critical project requirements and resource availability, focusing on completing essential deliverables first to maximize productivity and efficiency with limited manpower. * Foster a culture of teamwork, collaboration, and shared responsibility, encouraging team members to support each other, collaborate closely, and collectively contribute to the success of the project. |