Sprint 2

**Planning**

Place: Discord

Time 18.02.2024

Participants Whole group

**Sprint 2 goal**

The purpose of sprint to was to determine and create structure for the website and plan the structure layout. In addition make the prototype and basic styling of the website, in the usn co-working space theme.

Sprint 2 - 18.02.2024- 01.03.2024

|  |  |  |  |
| --- | --- | --- | --- |
| Number | Activity | Actual time | Estimated time |
| 1 | Website layout | 8 | 6 |
| 2 | Website color choice | 4 | 5 |
| 3 | Make website prototype | 6 | 4 |
| 4 | Adding USN themes to the website | 5 | 3 |
| 5 | Review of sprint 1 | 15 | 10 |
| 6 | Weekly meetings | 20 | 10 |
| Sum |  | 58 | 38 |